## Slide 1: Advancing the Medicaid IT Enterprise Project
Reference Architecture Update – June 23, 2017
CMS ALLIANCE TO MODERNIZE HEALTHCARE

## Slide 2: Agenda
Comments on reference architecture brief
State / Vendor Scan Update
Reference Architecture Working Group Update
MESC Preconference
Sessions for HIMSS 2018 Conference

## Slide 3: Comments on Reference Architecture brief
Sent to Eugene for review on 6/28
Any comments?

## Slide 4: State / Vendor Scan Update
Wrote summary, packaged spreadsheet and artifacts for review by project team
Conducted IT scan meeting with Conduent

## Slide 5: Reference Architecture Working Group (RAWG)
Last Week
  Provided schedule for shared services portion of RA as an example
  Confirmed commitments at executive level by WG members
This week
  Present template to create service definitions
    Vermont providing business process and object definition templates
    MITRE providing resource definition and API definition templates
  Member schedules for development of service definitions

## Slide 6: MESC Preconference
Received feedback from QA and integrating
Will incorporate latest RAWG feedback up to 8/7 into presentation, if possible

## Slide 7: Sessions for HIMSS 2018
Preparing two abstracts for 7/17/2017 submission deadline:
  Medicaid Reference Architecture: Dave Hill, Anshuman Sharma
  eCQMs and Open Source Tools: Dave Hill, Dr. Seong Ki Mun (CEO, OSEHRA)

## Slide 8: HIMSS 2018 Reference Architecture Abstract
“States’ IT systems are critical for successful operation of Medicaid, the nation’s largest public health insurance program. Increasingly, modular and interoperable Medicaid IT systems are becoming vital for making sure that programs are able to address the changing needs of the beneficiaries, stay in compliance with regulations, and result in reducing program costs per beneficiary. A Medicaid Reference Architecture (RA) defines a standard, extensible set of business processes, object definitions, and application programming interfaces (APIs) for State Medicaid Agencies and provides technical specifications to help ensure interoperability and reusability of modules and information across multi-organization, multi-vendor, and multi-technology systems nationwide. This session will discuss the goals, principles, and guiding practices for a nationwide Medicaid architecture and will present service definitions for key Medicaid functional areas to generate discussion and feedback.”

## Slide 9: HIMSS 2018 eCQMs and Open Source Tools Abstract
    “CQMs quantify quality in our health care system. Measuring and reporting CQMs helps to ensure the care provided is of optimum quality. These measures must be computed with high degree of accuracy, transparency and confidence as the measures could have significant impacts in care delivery process, care professionals and financial health of the care community. To achieve these policy goals, the Center for Medical Service (CMS) has been leading development of standards, models, vocabularies, and these are updated regularly to assist the community in their reporting process. Additionally, the CMS is developing software tools and releasing them as open source software to be adopted by the healthcare community. Often these codes are implementation of a reference architecture, and they require additional modifications and functionalities for them to be optimum tools of the end users.
    “This session will describe the open source software activities of MITRE in support of CMS involving a suite of eCQM tools such as MAT, Bonnie, Cypress, popHealth, Cedar, etc. The availability of these projects will be described. The presentation will then offer a case study using popHealth as an example of transition from government driven software development to a community based open source development to make the code more usable. In the case of popHealth, OSEHRA became to home of the community after the government disengaged from the initial development support, the community successful collaborated to evolve the code to receive MU certification in 2017. We will describe how the best practice of open source was applied to sustain the government developed open source codes to benefit the greater community as an example of public-private partnership.
    “This case study offers an important lesson that community engagement must be an integral part of any open source operations, and this community efforts must be properly financed.”