## Slide 1: Agenda
Roll call
Status roundtable
Functional Area Review
Schedule review
Security Service Definition
Open Discussion

## Slide 2: Roll Call
Member | Present?
Blu Strategies Consulting | Yes
CMS | No
CSRA | Yes
HealthTech Solutions | Yes
KRM Associates | Yes
MITRE | Yes
ONC | No
Social Interest Solutions | Yes
Vermont | Yes
West Virginia | No
WEX Health | Yes

## Slide 3: Status Roundtable - MITRE
Last week:
  Interest in Poplin growing from Seema Verma’s focus on APIs
  Integrating feedback from initial security service definition reviews
  Drafting project plan for use case development for MESC
  Meeting with Magellan, CAQH about Poplin Working Group this afternoon
  Followed up with CA Technologies on Poplin membership
This week:
  Meet with Magellan, CAQH about Poplin Working Group this afternoon
  Provide Poplin update to Private Sector Task Group (PSTG)
  Follow up with MTA on results of outreach at HIMSS on Poplin
  More reviews of service definition draft for security shared service
  Obtain commitments, definitive functional area selections, and schedules from pending members
Blockers: None

## Slide 4: Status Roundtable – Vermont
Last week: Continued Object and MITA process work. Also additional evaluation between SHR, FHIR, and NIEM standards for data exchange.
This week: Same and also trying to finalize the API structure. Once the APT structure is complete (covers all processes) then we can finalize the Object work.
Blockers: None

## Slide 5: Status Roundtable – West Virginia
Last week:
This week:
Blockers:

## Slide 6: Status Roundtable – WEX Health
Last week: Will send via email
This week:
Blockers:

## Slide 7: Status Roundtable – Blu Strategies
Last week: Next version of document later this afternoon
This week: Receive feedback and next steps
Blockers: None

## Slide 8: Status Roundtable - KRM Associates
Last week: Putting together model for TPL for various states to handle variability
This week: Continue on same
Blockers: Meet with MITRE on next steps

## Slide 9: Status Roundtable – HealthTech Solutions
Last week: No updates this week
This week: Review next revision of Data Services Taxonomy document
Blockers: None

## Slide 10: Status Roundtable – Social Interest Solutions
Last week: Expanded definitions of some of the data service items as part of our action items from data service taxonomy review meeting on 3/7.
This week: Waiting for work breakdowns and next steps after data service taxonomy is approved.
Blockers: None

## Slide 11: Status Roundtable - CSRA
Last week: Went through provider material on GitHub, putting team together
This week: Continue on same
Blockers: Availability from team

## Slide 12: Functional Areas Divide and Conquer Approach
Functional Area | Covered | Member
Provider Management: Screening | OPEN | 
Enrollment |  | CNSI
Claims | OPEN * | * CSRA to help break into subareas
Pharmacy |  | MITRE
Financial Management |  | WEX Health
Member Management: Eligibility |  | West Virginia
Enrollment | OPEN | 
Third Party Liability |  | KRM Associates
Case Management |  | Vermont
Data Warehouse / Business Intelligence / Analytics |  | Blu Strategies, Social Interest Solutions, HealthTech Solutions
Identity Management |  | CSRA
Managed Care Enrollment Broker | OPEN | 
Shared Services: Messaging, Registration/Discovery, Security |  | MITRE

## Slide 13: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
WEX Health | Financial Management: State Plan Remittance Service Definition | March 2, 2018
MITRE | Security Shared Service Definitions - Draft | March 16, 2018
West Virginia | Eligibility Service Definitions - Draft | March 16, 2018
Blu Strategies, Social Interest, HealthTech | Data Service Taxonomy – Final Candidate | March 23, 2018
Vermont | Case Management: Client/Member Management Service Definition Draft | March 30, 2018
Vermont | Case Management: Service Management Service Definition Draft | March 30, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition Draft | March 30, 2018
MITRE | Poplin Reference Implementation v0.3 | March 30, 2018
Blu Strategies, Social Interest, HealthTech | Data Warehouse / Business Intelligence / Analytics Service Definitions | Pending analytic taxonomy strategy approval
KRM Associates | Third Party Liability Service Definitions – Draft | TBD
CSRA | Identity Management Service Definitions - Draft | TBD
CNSI | Provider Enrollment Service Definitions - Draft | TBD

## Slide 14: Upcoming Votes
Like to have discussion for each of these started on GitHub issue tracker
  https://github.com/MITA-Governance-Board/Poplin/issues
Review documents on Data Service Taxonomy and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/analytics
  Vote for Step 1 approval at March 23 meeting for wider distribution (Step 2).

## Slide 15: Security Service Definition
MITRE

## Slide 16: Open Discussion