## Slide 1: Agenda
Roll call
Update on KRM Associates
Status roundtable
Functional Area Review
Schedule review
Updates to Data Service Taxonomy document
Vote to approve Data Service Taxonomy document
Open Discussion

## Slide 2: Roll Call
Member | Present?
Blu Strategies Consulting | Yes
Coherence | Yes
CMS | No
General Dynamics IT | No
HealthTech Solutions | Yes
MITRE | Yes
MTA | No
Social Interest Solutions | No
Vermont | No
West Virginia | No
WEX Health | No
Wily Fox | Yes

## Slide 3: Status Roundtable - MITRE
Last week:
  Kicked off work on automated test tool, completed first sprint, burndown
  Kicked off work on interstate interoperability use-case demo for MESC
  Held follow-up meetings with Pega, Change Healthcare about joining Poplin
  Added new member to MITRE Poplin team (Chris Klesges)
  Security service definition passed MITRE internal review
  Received approvals for MITRE project plan through September
This week:
  Start new sprint on automated test tool
  Finalize requirements for client app for interstate interoperability use case demo
  Start UX design on client app
  Approvals for MITRE project plan through March, 2019
Blockers: None

## Slide 4: Status Roundtable – Vermont
Last week: Vacationing in Florida
This week:
Blockers: Time

## Slide 5: Status Roundtable – West Virginia
Last week: We have run into some bandwidth issues due to urgent SOWs that we have received.
This week: We hope to remediate the issue and let you know soon.
Blockers: Urgent SOWs

## Slide 6: Status Roundtable – WEX Health
Last week:
This week:
Blockers:

## Slide 7: Status Roundtable – Blu Strategies
Last week: Getting ready for presenting Data Service Taxonomy document
This week: Starting to think through next level and assignments
Blockers: None

## Slide 8: Status Roundtable – HealthTech Solutions
Last week: No status
This week: Determine functional area breakdown and assignments
Blockers: None

## Slide 9: Status Roundtable – Social Interest Solutions
Last week: Attended review meeting for Data Services definition.
This week: Will put together our thoughts and collaborate with partners on work breakdown around DW/BI/Analytics track.
Blockers: None

## Slide 10: Status Roundtable – General Dynamics IT
Last week: Slowed by illness, vacation. Reviewed claims breakdown.
This week: Position paper on Identity Management. Would like to pivot from Identity Management to Provider Screening.
Blockers: None

## Slide 11: Status Roundtable – Wily Fox
Last week: Reviewed and commented on the initial Claims Area decomposition matrix.
This week: Refine Claims Area decomposition matrix to come up with a working set. Stretch: Identify Claims Area Matrix assignments.
Blockers: None

## Slide 12: Status Roundtable - Coherence
Last week: Created the initial Claims Area decomposition matrix.
This week: Collaborate with Team members on Claims Area decomposition matrix feedback to establish a game plan. Stretch: Agree on Claims Area Matrix assignments.
Blockers: None

## Slide 13: Functional Areas Divide and Conquer Approach
Functional Area | Covered | Member
Case Management |  | Vermont
Claims |  | Wily Fox, Coherence, General Dynamics IT
Data Warehouse / Business Intelligence / Analytics |  | Blu Strategies, Social Interest Solutions, HealthTech Solutions
Electronic Visit Verification (EVV) |  | MITRE
Financial Management |  | WEX Health
Member Eligibility |  | West Virginia
Pharmacy |  | MITRE
Provider Screening |  | General Dynamics IT
Shared Services: Messaging, Registration/Discovery, Security |  | MITRE
Identity Management | OPEN | 
Managed Care Enrollment Broker | OPEN | 
Member Enrollment | OPEN | 
Provider Enrollment | OPEN | 
Third Party Liability | OPEN | 
13

## Slide 14: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
Blu Strategies, Social Interest, HealthTech | Data Service Taxonomy – Final Candidate | April 20, 2018
Vermont | Case Management: Client/Member Management Service Definition Draft | May 11, 2018
Vermont | Case Management: Service Management Service Definition Draft | May 11, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition Draft | May 11, 2018
WEX Health | Financial Management: State Plan Remittance Service Definition | May 18, 2018
Blu Strategies, Social Interest, HealthTech | Data Warehouse / Business Intelligence / Analytics Service Definitions | Pending analytic taxonomy strategy approval
Wily Fox, Coherence | Claims Service Definitions - Draft | Pending Claims breakdown assignments
KRM Associates | Third Party Liability Service Definitions – Draft | TBD
General Dynamics IT | Identity Management Service Definitions - Draft | TBD
West Virginia | Eligibility Service Definitions - Draft | TBD

## Slide 15: Updates to Data Service Taxonomy Document
Blu Strategies Consulting

## Slide 16: Vote – Data Service Taxonomy Document - Step 1 Approval
Motion to approve Data Services Taxonomy document as presented
Member | Vote
Blu Strategies Consulting | Yes
Coherence | Yes
CMS | -
General Dynamics IT | Abstain
HealthTech Solutions | Yes
MITRE | Yes
Social Interest Solutions | Yes
Vermont | Yes
West Virginia | -
WEX Health | -
Wily Fox | Yes

## Slide 17: Open Discussion