## Slide 1: Agenda
Welcome Magellan!
Roll call
Status roundtable
Functional Area Review
Schedule review
Challenges for Poplin
  How are states going to adopt the service definitions
Claims Work Breakdown – Coherence, Wily Fox, General Dynamics IT
Open Discussion

## Slide 2: Roll Call
Member | Present?
Blu Strategies Consulting | No
Coherence | No
CMS | No
General Dynamics IT | Yes
HealthTech Solutions | No
Magellan | Yes
MITRE | Yes
MTA | Yes
Social Interest Solutions | Yes
Vermont | Yes
West Virginia | Yes
Wily Fox | Yes

## Slide 3: Status Roundtable - MITRE
Last week:
  MITRE internal project all-hands Monday thru Wednesday
  CMS executives asking how Poplin can integrate with Blue Button 2.0
  Converted MECT checklist in JSON format for ThreadBear automated test tool
  Determined narrative and personas for UX design for interstate interoperability/eligibility use case
  Held meetings with EHR-LLC about joining Poplin
This week:
  Build UX mockups for eligibility use case client app
  Collaborate with WV on Member Eligibility service definition
  Resume work on Pharmacy service definition with Magellan
  Kick off meeting with General Dynamics IT on Provider Screening service definition
Blockers: None

## Slide 4: Status Roundtable – Vermont
Last week: Continuing work on Case activities to be supported by the API
This week: Continue work.
Blockers: Resource Time

## Slide 5: Status Roundtable – West Virginia
Last week: Just finalized our work plan for resource allocation
This week: Reengage in Member Eligibility
Blockers: None

## Slide 6: Status Roundtable – Data Services Group Blu Strategies, Social Interest Solutions, HealthTech Solutions
Last week:
  Attended data services call and presented SIS alternate approaches for data services work breakdown.
This week:
  Will start coordinating weekly data services meetings.
  Will work with partners to decide on data services work breakdown.
Blockers: None

## Slide 7: Status Roundtable – Claims Group Coherence, Wily Fox, General Dynamics IT
Last week:
  Collaboration and harmonization of inputs/feedback on the Claim Area Decomposition Matrix. Initial assignments to Phil (Wily Fox) to get started.
  Received more feedback
  Made initial assignments
This week:
  Meet next week to discuss feedback
  Complete the Claim Area Decomposition Matrix.
  Stretch - Use the initial input areas to review and validate the matrix decomposition.
  Stretch - Begin work on the receipt, initial validation (SNIP, etc.), claim history, and data format of the Claims Area Matrix assignments.
Blockers:
  None

## Slide 8: Status Roundtable – Magellan
Last week: Socialized idea of Poplin, acquired executive buy-in, pulled team together
This week: Pull together scope document, meeting this Tuesday, understand interactions between work groups (not a lot of isolated pharmacy items)
Blockers:

## Slide 9: Functional Areas Divide and Conquer Approach
Functional Area | Covered | Member
Case Management |  | Vermont
Claims |  | Wily Fox, Coherence, General Dynamics IT
Data Warehouse / Business Intelligence / Analytics |  | Blu Strategies, Social Interest Solutions, HealthTech Solutions
Electronic Visit Verification (EVV) |  | MITRE
Financial Management | HOLD | WEX Health
Member Eligibility |  | West Virginia, MITRE
Pharmacy |  | Magellan, MITRE
Provider Screening |  | General Dynamics IT, MITRE
Shared Services: Messaging, Registration/Discovery, Security |  | MITRE
Identity Management | OPEN | General Dynamics IT (white paper)
Managed Care Enrollment Broker | OPEN | MTA members have expressed interest
Member Enrollment | OPEN | Social Interest has expressed interest
Provider Enrollment | OPEN | 
Third Party Liability | OPEN | 
9

## Slide 10: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
General Dynamics IT | Draft Identity Management White Paper | May 8, 2018
Vermont | Case Management: Client/Member Management Service Definition Draft | May 11, 2018
Vermont | Case Management: Service Management Service Definition Draft | May 11, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition Draft | May 11, 2018
Blu Strategies, Social Interest, HealthTech | Data Warehouse / Business Intelligence / Analytics work breakdown | May 11, 2018
Wily Fox, Coherence | Claims work breakdown | May 11, 2018
MITRE | ThreadBear Automated Test Tool Initial Demo | May 25, 2018
GDIT, MITRE | Provider Screening Service Definitions - Draft | June 15, 2018
West Virginia, MITRE | Member Eligibility Service Definitions - Draft | June 15, 2018
Magellan, MITRE | Pharmacy Service Definitions - Draft | June 29, 2018
MITRE | Interstate Eligibility Use Case Initial Demo | July 21, 2018
MITRE | ThreadBear Automated Test Tool MESC Demo | August 10, 2018
MITRE | Interstate Eligibility Use Case MESC Demo | August 10, 2018

## Slide 11: Challenges for Poplin
How are states going to adopt the service definitions
  Challenges around adoption given states are at different states in modularity path
  How do we get traction?
  Which modules to implement?
  How do legacy systems apply the new APIs?
    Could this be filled by a system’s integrator
    Transition from FTP, SFTP to some service interface
      Just a façade, service interface still doing FTP, SFTP
      Transformation layer for message formats
      Small pilot in a small portion of Medicaid would be very useful
      Slowly transition to web services through a planned migration over time
      NM trying to move away from batch services to web services
        RESTful APIs add complexity or reduce complexity for NM
          Moving away from siloed systems to shared services, try and reduce complexity, learning as we go, some challenges
        Important to have APIs in place
        CA is working to define service areas and the legacy transition that would be involved, easier to decouple modules, part of the procurement process
Discussion
  Long-term entity needs to be involved (is there a group that provide that long-term governance?)
  Standards-based work group for Medicaid (CAQ-core for ADI transactions, exchange data between HIPAA entities)

## Slide 12: Claims Work Breakdown
Coherence, Wily Fox, General Dynamics IT

## Slide 13: Open Discussion