## Slide 1: Advancing the Medicaid IT Enterprise Project
Reference Architecture Working Group – June 23, 2017
CMS ALLIANCE TO MODERNIZE HEALTHCARE

## Slide 2: Agenda
Confirm resource commitments
Revisit MES functional areas
Reference Architecture names
GitHub
Ongoing format for weekly meetings
Next week

## Slide 3: Resource Commitments
Member | Commitment
California | 0.5 FTE (2 people at 0.25 each)
Vermont | 1 FTE (3 people at 0.33 each)
CNSI | 2 FTE
MITRE Reference Architecture (RA) Team | 1.5 FTE (3 people)

## Slide 4: Common MES Functional Areas Across States
Provider Management (CNSI #1)
  Screening (MITRE – another group, VT #2)
  Enrollment
Claims
Pharmacy (MITRE – another group)
Financial Management
Member Management (VT #2)
  Eligibility
  Enrollment
Third Party Liability
Case Management (VT #1, CA #1)
Data Warehouse / Business Intelligence / Analytics
Managed Care Enrollment Broker
Integration Platform (MITRE RA team)
CNSI – will provide #2 and #3 by 6/27
Vermont -

## Slide 5: Reference Architecture Names
Some examples:
  Radius
  Trellis (structure)
  Wicker (structure)
  Acacia (tree)
  Tupelo (tree)
  Coral (colony)
  AMIE – Advanced Medicaid Integration Environment
  Hermes (god of transitions and boundaries)
  MESRA (MES Reference Architecture)

## Slide 6: GitHub
Setting up a MITA area on GitHub
  Working group artifacts will be placed in repository under that area
Please send me all GitHub user names that will need repository access by end of Tuesday next week

## Slide 7: Ongoing format for weekly meetings
Will shift from topic-driven to mostly status and development-driven
Status format
  What you did last week
  What you plan to do this week
  Blockers
Development
  Demonstration / presentation of completed work
  Will look to define coordinated sprints if functional area schedules allow it

## Slide 8: Next week
Each group member to provide a schedule for when a development plan can be shared for assigned functional area service definitions
MITRE is working on a service definition “template” to be released to members early next week for review