## Slide 1: Agenda
Status roundtable
  What you did last week
  What you will do this week
  Any blockers?
Service Definition Template
Schedules to share?
Functional Areas
HIMSS 2018
GitHub Update
Project tracking
Next week

## Slide 2: Status Roundtable
California
  Last week
  This week
  Blockers?
CNSI
  Last week: prepared 2 week sprint plan, settled on expectations
  This week: start work on sprint
  Blockers? None
MITRE
  Last week: worked on service definition template, drafted HIMSS 2018 proposal, added content to GitHub wiki
  This week: complete service definition, submit HIMSS 2018 proposal, start on shared services
  Blockers? None
Vermont
  Last week: service definition template
  This week: service definition template
  Blockers? Situation with CA, eligibility project in VT (seek advice)

## Slide 3: Service Definition Template
Business processes and object definitions
  Draft completed, integrating comments
Resource definitions
  Walk through example

## Slide 4: Any Schedules to Share?

## Slide 5: Functional Areas
Provider Management (CNSI #1, CA)
  Screening (MITRE PSM team, VT #2)
  Enrollment
Claims
Pharmacy (MITRE Precert group)
Financial Management
Member Management (VT #2, CNSI #2 [delay])
  Eligibility
  Enrollment
Third Party Liability
Case Management (VT #1)
  Interaction with E&E (VT #3)
Data Warehouse / Business Intelligence / Analytics
Managed Care Enrollment Broker (CNSI #3 [delay])
Integration Platform (MITRE RA team)
California - #1, #2, #3?
Vermont - #3?

## Slide 6: HIMSS 2018 – March 5-9, 2018
General schedule for presentations
  July 17, 2017 – abstract submission
  September, 2017 – receive approval/rejection notice from HIMSS
  November, 2017 – submit draft of presentation
  December, 2017 – work with HIMSS “mentor” to refine presentation
  January, 2018 – finalize presentation
  March 5-9, 2018 – present at HIMSS

## Slide 7: HIMSS 2018 Reference Architecture Abstract
“States’ IT systems are critical for successful operation of Medicaid, the nation’s largest public health insurance program. Increasingly, modular and interoperable Medicaid IT systems are becoming vital for making sure that programs are able to address the changing needs of the beneficiaries, stay in compliance with regulations, and result in reducing program costs per beneficiary. A Medicaid Reference Architecture (RA) defines a standard, extensible set of business processes, object definitions, and application programming interfaces (APIs) for State Medicaid Agencies and provides technical specifications to help ensure interoperability and reusability of modules and information across multi-organization, multi-vendor, and multi-technology systems nationwide. This session will discuss the goals, principles, and guiding practices for a nationwide Medicaid architecture and will present service definitions for key Medicaid functional areas to generate discussion and feedback.”

## Slide 8: GitHub Update
https://github.com/MITA-Governance-Board/Reference-Architecture
Please send dwhill@mitre.org all GitHub user names that will need repository access

## Slide 9: Project tracking
Trello
JIRA
Taiga
Others (must be free or free to share and available online)
Send in your vote by next Friday.

## Slide 10: Next week
Complete service definition “template”
Capture schedules for service definition work into project tracking tool