## Slide 1: Agenda
New member introductions?
Status roundtable
Functional area assignments
Shared services update
Next week

## Slide 2: Status Roundtable - CNSI
Last week:
This week:
Blockers?

## Slide 3: Status Roundtable - MITRE
Last week: Followed up with MESC contacts, presented Poplin to MITA-TAC, followed up with MESC contacts, continued investigation of open source service registration and discovery solutions, collected service definition materials.
This week: Write first drafts of service definitions for service registration/discovery and messaging.
Blockers?: None

## Slide 4: Status Roundtable - Vermont
Last week: Progressing on schedule with service definition development
This week: MESC, sprint tasks
Blockers?: None

## Slide 5: Functional Areas
Provider Management (CNSI #1)
  Screening (MITRE PSM team, VT #2)
  Enrollment
Claims
Pharmacy
Financial Management
Member Management (VT #2, CNSI #2 [delay])
  Eligibility (WV #1)
  Enrollment
Third Party Liability
Case Management (VT #1)
  Interaction with E&E (VT #3)
Data Warehouse / Business Intelligence / Analytics
Managed Care Enrollment Broker (CNSI #3 [delay])
Shared Services (MITRE Poplin team)
  Service registration / discovery, messaging
Resource Commitment:
CNSI: 2 FTE
VT: 1 FTE
MITRE: 1.5 FTE
WV: ?
NM: ?
WY: ?
Functional Area Commitment:
WV: #2, #3 choices?
NM: #1, #2, #3 choices?
WY: #1, #2, #3 choices?

## Slide 6: Shared Services Update

## Slide 7: Messaging Shared Service
Open Source Candidates
Solution | License | Customers
Apache ActiveMQ | Apache 2.0 | Mobiquity
Apache Kafka | Apache 2.0 | Linkedin, Twitter, Netflix, Tumblr, Cisco, Oracle, Pinterest, PayPal, Etsy, Coursera, Airbnb, Uber
Apache Qpid | Apache 2.0 | 
Kestrel | Apache 2.0 | Twitter?
OpenMQ | CDDL 1.1 | Oracle?
RabbitMQ | Mozilla | Google, Instagram, Salesforce, Sony, Pivotal, NY Times
Redis | BSD | Instagram, Tumblr, Twitter, Alibaba, Pinterest, Uber, Craigslist, Hulu, GitHub
Spring Cloud Dataflow | Apache 2.0 | Pivotal
ZeroMQ | LGPL v3 | Individual projects, not companies

## Slide 8: Messaging Shared Service Apache Kafka
Pros
  Lightweight
  Very fast performance
  Strong open source community
  Horizontally scalability
  Large number of large-scale customers
  RESTful API (via proxy)
Cons
  Uses RecordBatch, an open, but Kafka-specific message format
  Only supports Publish/Subscribe message pattern

## Slide 9: Messaging Shared Service RabbitMQ
Pros
  Supports standard message formats (AMQP, MQTT, STOMP)
  Has plug-in architecture to support future message formats
  RESTful API
  Strong open source community
  Number of large-scale customers
  Supports a variety of message patterns (pub/sub, request/response, push-pull, etc.)
Cons
  Heavyweight solution
  Slower performance
  Scales mostly vertically (can cluster)

## Slide 10: Messaging Shared Service Redis
Pros
  Lightweight
  Very fast performance
  Horizontally scalability
  Large number of large-scale customers
  Strong open source community
  Supports publish/subscribe and request/response message patterns
Cons
  Uses RESP (REdis Serialization Protocol), an open, but Redis-specific message format
  RAM-based only with no persistent storage (out of the box)
    No ability to see history (for debugging, replay for recovery?)
  Sketchy RESTful API support (small players)

## Slide 11: Messaging Shared Service
Thoughts on Apache Kafka vs RabbitMQ vs Redis?

## Slide 12: Next week
Shared service definitions
Sprint 5 tasks
  Continual progress on functional areas