## Slide 1: Advancing the Medicaid IT Enterprise Project
Reference Architecture
CMS ALLIANCE TO MODERNIZE HEALTHCARE
March 21-22, 2017

## Slide 2: Agenda
State / Vendor Scan Update
ONC Meeting
Reference Architecture Working Group
  Potential Open Source Components
  Swagger

## Slide 3: State Scan Update
Conducted call with California
  Covered their approach to a reference architecture
  Actively working on several different aspects of their reference architecture
    Cloud and SOA
      Furthest along, seeking approval in early July, deploy in August
    Modular strategy and digital priorities (next priority)
      Policy, principles, patterns, anti-patterns
    Data interoperability, focusing on data formats
    Data trust and integrity, focusing on definitions
    Service enablement strategy (ie. migration strategy)
      Wrapping legacy systems in a loosely-coupled way
  Seem very interested in continuing to participate
    Eager to weave architecture into their work

## Slide 4: State Scan Update
Conducted call with California (continued)
  Challenge in CA is conflict between state employees and contractors
    Analysts are largely contractors
    Enterprise architects are state employees
    Don’t always agree
  Feedback on MITA
    Industry has changed rapidly and MITA has not kept up
      Example: NoSQL doesn’t fit in MITA IA logical data model
    Make MITA less conversational
    Have a concise measurable framework
      Add support documentation for laypeople to understand
  Use Sparx Enterprise Architect for modeling
  See Medicaid architecture efforts a potential model for 13 other departments in HHS agency
    Many advocates across the agency
  Can participate in their 13 state cohort meetings

## Slide 5: Vendor Scan Update
Looking for contact updates from CMS
  Xerox, HPE, CGI, Optum

## Slide 6: ONC Meeting
Briefed ONC on reference architecture work and Working Group
  Tom Novak, Kate Kiefert, Terry Bequette
ONC wants to participate in Working Group
  Forwarded meeting invite to Tom Novak
Will send out meeting notes today

## Slide 7: Potential Open Source Components
Platform as a Service (MITRE)
  RedHat OpenShift
Communication / Messaging (CNSI)
  Apache Kafka, RabbitMQ
Registration / Discovery
  Consul, Hyperbahn, ZooKeeper
Load Balancing
  AWS Elastic Load Balancer, Netflix Eureka, HAProxy, Nginx
Security (MITRE, CNSI)
  Heart Working Group, Argonauts, OAuth2, OpenID Connect, User Managed Access (UMA, Kantara), SAML

## Slide 8: Swagger
Open source tool for creating and documenting RESTful APIs
CNSI will provide 30 minute presentation at today’s working group meeting