## Slide 1: Advancing the Medicaid IT Enterprise Project
Reference Architecture Update – June 23, 2017
CMS ALLIANCE TO MODERNIZE HEALTHCARE

## Slide 2: Agenda
Update session last week with Jess
State / Vendor Scan Update
Reference Architecture Working Group Update
MESC Preconference
Name for the reference architecture

## Slide 3: Update Session Last Week with Jess
Take aways
  Need to highlight that RA effort is an iterative approach
  What resources are involved, both for FY17 and until sustainment?
  What are the specific deliverables?
  What is the return on investment?
Approach
  Writing paper to cover in more detail:
    Why a reference architecture is needed and what it can do (ie. value)
    Three iterative steps in RA development and specific deliverables in each phase
    The resources needed in each step
Status
  Completed team review
  In QA review
  Send to Jess next week

## Slide 4: State Scan Update
Followed up with Wyoming on artifacts

## Slide 5: Vendor Scan Update
Conduent
  Heard back from Jeff Strand
  Scheduling a meeting next week
  Molina expressed interest in participating in Reference Architecture WG

## Slide 6: Reference Architecture Working Group (RAWG)
Last Week
  Covered the MITA Governance Board (MGB) in more detail and MGB WG proposal
  Solicited functional areas of interest to working group members
    Develop service definitions
    Resource commitment to the effort (ranges from 0.5 FTE to 2 FTE per member)
This week
  Work to reduce overlap in working group member interest
    Assign functional areas to working group members
  Schedule to produce a schedule for functional service definitions

## Slide 7: Common MES Functional Areas Across States
Provider Management (CNSI)
  Screening (MITRE)
  Enrollment
Claims
Pharmacy (MITRE)
Financial Management
Member Eligibility and Enrollment
Third Party Liability
Case Management (VT, CA)
Data Warehouse / Business Intelligence / Analytics
Managed Care Enrollment Broker
Integration Platform (MITRE)
CNSI – 2 FTE
MITRE – 1.5 FTE
VT – 1 FTE
CA – 1 FTE

## Slide 8: MESC Preconference
Plan to release another draft for Eugene to review
  Presentation will take 30-45 minutes, leaving over an hour for discussion and feedback

## Slide 9: Reference Architecture Names
Some examples:
  Radius
  Trellis (structure)
  Wicker (structure)
  Acacia (tree)
  Tupelo (tree)
  Coral (colony)
  AMIE – Advanced Medicaid Integration Environment
  Hermes (god of transitions and boundaries)
  MESRA (MES Reference Architecture)