## Slide 1: Agenda
Status roundtable
Schedule review
Poplin Standards Process
Next week

## Slide 2: Status Roundtable - CNSI
Last week: Working on product release, back January 22
This week: Working on product release, back January 22
Blockers?: Common way to specify objects
Notes: Last week: completed activity diagram for the four MITA modules, started looking into object specifications working with class diagrams. Need to address common way to produce object specifications
Next week: Continue to produce object specification for four modules
Blockers: Common way to specify objects

## Slide 3: Status Roundtable - MITRE
Last week: Conducted follow-up meeting on object representation tools. Met with Social Interest Solutions and HealthTech Solutions (HTS). Worked on searchable object repository based on GitHub. Continuing to progress on the Pharmacy and Security service definitions.
This week: Propose definitive object representation tool chain for approval. Meet with CSRA on joining Poplin effort. Nail down approval process for service definitions for Poplin Working Group. Obtain commitments, definitive functional area selections, and schedules from CA Technologies, CAQH, Social Interest Solutions, HTS. Internal review on object specifications, present at next Poplin meeting
Blockers?: None

## Slide 4: Status Roundtable – Vermont
Last week:
This week:
Blockers?:
Notes: Last week: End of year activities (legislature) took up most of our time.
This week: Getting back to service definition specifications.
Blockers: Managing conflicting priorities

## Slide 5: Status Roundtable – West Virginia
Last week:
This week:
Blockers?:
Notes: Last week: We are still finalizing the staffing structure and complete the onboarding of the new resources.
This week: Once we get that completed in the next couple weeks, we will be able spend a bit more time on defining the use cases. We will have a better update from Jan 26th onwards.
Blockers: None.

## Slide 6: Status Roundtable – WEX Health
Last week:
This week:
Blockers?:
Notes: Last week: Major release made. Darrell and Preston putting together a schedule through mid-Jan. Working through terminology mapping. Identifying big pieces
This week: Working on Billing first. Demo for Dec 8th? High-level flow diagrams. Systems interchange in January.
Blockers?: None

## Slide 7: Status Roundtable – Blu Strategies Consulting
Last week:
This week:
Blockers?:
Notes: Last week: Very close on taxonomy. One last review this evening.
This week: Post on GitHub.
Blockers?: None

## Slide 8: Status Roundtable - ONC
Last week:
This week:
Blockers?:
Notes: Last week: Met on object taxonomy. Focus on clinical terminology
Next week:
Blockers: none

## Slide 9: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
CNSI | Provider Management: Determine Provider Eligibility Service Definition (EE05) | December 29, 2017
CNSI | Provider Management: Enroll Provider Service Definition (EE06) | January 5, 2018
CNSI | Provider Management: Disenroll Provider Service Definition (EE07) | January 12, 2018
Blu Strategies | Analytics Taxonomy Draft Proposal | January 12, 2018
MITRE | Object Representation Tool Proposal | January 12, 2018
WEX Health | Financial Management: Member Billing Service Definition | January 15, 2018
WEX Health | Financial Management: Member Payment Service Definition | January 15, 2018
WEX Health | Financial Management: State Plan Remittance Service Definition | January 15, 2018
CNSI | Provider Management: Inquire Provider Information Service Definition (EE08) | January 19, 2018
Vermont | Case Management: Client/Member Management Service Definition | January 26, 2018
Vermont | Case Management: Service Management Service Definition | January 26, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition | January 26, 2018
MITRE | Poplin Reference Implementation v0.2 | January 26, 2018
MITRE | Security Service Definitions - Draft | March 2, 2018
MITRE | Poplin Reference Implementation v0.3 | March 30, 2018
West Virginia | Eligibility Service Definitions | TBD
Blu Strategies | Data Warehouse / Business Intelligence / Analytics | TBD

## Slide 10: Poplin Standards Process
Please review backup slides in this slide deck and comment.

## Slide 11: Next week
Follow-up discussion on Object Taxonomy (next week)
Meet with CSRA about joining Poplin
Draft analytics taxonomy proposal
Draft object representation tool proposal
Finalize level of commitment from CA Technologies, CAQH, Social Interest Solutions, HTS
Ongoing work
  Continual progress on functional areas
  Make sure Pivotal Tracker is updated

## Slide 12: Backup Slides

## Slide 13: Poplin Standards Process: A Proposal

## Slide 14: Poplin Standards Process Goals
Fair
Repeatable
100% consensus on process
Reviewable
Consistent with Poplin goals and principles
Results in service definitions that become standards
  Broad adoption
  Increasing maturity over time

## Slide 15: Poplin Standards Process Steps
Step 1 - Poplin Service Definition Proposal
  Working group member creates service definition
  Discussed and reviewed by Poplin Working Group
  Build consensus and vote (for, against, abstentions)
    100%, 80%, 75%, 50% majority to accept?
Step 2 - Poplin Service Definition Draft
  Publish on GitHub and socialize for comment
  Integrate changes
  Build consensus and vote
    100%, 80%, 75%, 50% majority to accept?

## Slide 16: Poplin Standards Process Steps (continued)
Step 3 - Poplin Service Definition Implementation
  Existence of at least one implementation service definition
  Integrate feedback into service definition
  Build consensus and vote
    100%, 80%, 75%, 50% majority to accept?
Step 4 - Poplin Service Definition Standard
  Review success of implementations and service definition
  Build consensus and vote on service definition becoming Poplin standard
    100%, 80%, 75%, 50% majority to accept?
Appeals
  Must be submitted within three weeks of the decision
  Appealer presents their case, working group votes

## Slide 17: Member Responsibilities
Read the drafts & contribute
Don’t be shy (but do not come on too strong)
Talk with (not just to) people
Treat everyone with respect, even if you disagree
Look for common ground
Don’t settle for second-rate discussion or technology

## Slide 18: Current Members (8)
Blu Strategies Consulting
CMS
CNSI
MITRE
ONC
Vermont
West Virginia
WEX Health
One Vote Per Organization
Each organization must designate a voting member