## Slide 1: Agenda
Status roundtable
Schedule review
Functional Area Review
ONC presentation on Trust Exchange Framework
Use Case Proposal for MESC
RAML using ATOM and the API workbench
Open Discussion

## Slide 2: Status Roundtable - CNSI
Last week: Unable to participate at the moment
This week: Unable to participate at the moment
Blockers?: Competing activities
Notes: Last week: completed activity diagram for the four MITA modules, started looking into object specifications working with class diagrams. Need to address common way to produce object specifications
Next week: Continue to produce object specification for four modules
Blockers: Common way to specify objects

## Slide 3: Status Roundtable - MITRE
Last week:
  Have a list of proposed times for ONC presentation on Trust Exchange Framework.
  Held meeting between members interested in analytics to determine future direction.
  Working on resource definitions and API specifications for the security shared service.
  Continued to refine the service definition for the Pharmacy module.
  Followed up with CAQH, CA Technologies, CSRA on Poplin membership
This week:
  Side meeting on ONC Trust Exchange Framework
  More discussions to nail down Poplin demonstration use case for MESC 2018 and incorporate feedback.
  Complete business process models, object models for security shared service.
  Obtain commitments, definitive functional area selections, and schedules from pending members.
Blockers?: None

## Slide 4: Status Roundtable – Vermont
Last week: Continuing to work on documentation and playing with API workbench within ATOM text editor, posted on GitHub
This week: Continuing on same
Blockers?: Time constraints

## Slide 5: Status Roundtable – West Virginia
Last week: We created use case, eligibility use case work started
This week: Continue to work on both
Blockers?: None

## Slide 6: Status Roundtable – WEX Health
Last week: Out much of last week
This week: Take feedback from presentations on payment services and update specifications. Continue to work on remittance specification.
Blockers?: Other projects

## Slide 7: Status Roundtable – Blu Strategies
Last week:
This week:
Blockers?:

## Slide 8: Status Roundtable - ONC
Last week:
This week:
Blockers?:

## Slide 9: HealthTech Solutions
Last week:
This week:
Blockers:

## Slide 10: Social Interest Solutions
Last week: Working on redview comments to analytics taxonomy
This week: Coordinate more with next steps on analytics
Blockers: None

## Slide 11: KRM Associates
Last week:
This week:
Blockers

## Slide 12: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
WEX Health | Financial Management: Member Billing Service Definition | DONE
WEX Health | Financial Management: Member Payment Service Definition | DONE
WEX Health | Financial Management: State Plan Remittance Service Definition | March 2, 2018
Vermont | Case Management: Client/Member Management Service Definition | Update next week
Vermont | Case Management: Service Management Service Definition | Update next week
Vermont | Case Management: Eligibility and Enrollment Service Definition | Update next week
MITRE | Poplin Reference Implementation v0.2 | February 23, 2018
MITRE | Security Shared Service Definitions - Draft | March 2, 2018
MITRE | Poplin Reference Implementation v0.3 | March 30, 2018
Blu Strategies | Data Warehouse / Business Intelligence / Analytics Service Definitions | Pending analytic taxonomy strategy approval
West Virginia | Eligibility Service Definitions | TBD
CNSI | Provider Management: Determine Provider Eligibility Service Definition (EE05) | TBD
CNSI | Provider Management: Enroll Provider Service Definition (EE06) | TBD
CNSI | Provider Management: Disenroll Provider Service Definition (EE07) | TBD
CNSI | Provider Management: Inquire Provider Information Service Definition (EE08) | TBD

## Slide 13: Functional Areas Divide and Conquer Approach
Provider Management (CNSI)
  Screening
  Enrollment (CNSI)
Claims
Pharmacy (MITRE)
Financial Management (WEX Health)
Member Management
  Eligibility (West Virginia)
  Enrollment
Third Party Liability
Case Management (Vermont)
  Interaction with Eligibility & Enrollment
Data Warehouse / Business Intelligence / Analytics (Blu Strategies, HTS, SIS)
Identity Management
Managed Care Enrollment Broker
Shared Services (MITRE)
  Service registration, service discovery, messaging, security
Service definitions
actively being
developed today

## Slide 14: Use Case Proposal for MESC
West Virginia

## Slide 15: RAML using ATOM and the API workbench
Vermont

## Slide 16: Upcoming Votes
Like to have discussion for each of these started on GitHub issue tracker
  https://github.com/MITA-Governance-Board/Poplin/issues
Review documents on Analytics Taxonomy and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/analytics
  Vote for Step 1 approval at March 2nd meeting for wider distribution (Step 2).
Review documents on Member Billing and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/financial_management
  Vote for Step 1 approval at March 2nd meeting for wider distribution (Step 2).
Review documents on Case Management and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/case_management
  Vote for Step 1 approval at March 9th meeting for wider distribution (Step 2).

## Slide 17: Backup Slides

## Slide 18: Poplin Standards Process: Appoved

## Slide 19: Poplin Standards Process Steps
Step 1 - Poplin Service Definition Proposal
  Working group member creates service definition
  Discussed and reviewed by Poplin Working Group
  Build consensus and vote (for, against, abstentions)
    67% super-majority to accept
Step 2 - Poplin Service Definition Draft
  Publish on GitHub and socialize for comment
  Integrate changes
  Build consensus and vote
    75% super-majority to accept
Quorum Requirement: 2/3

## Slide 20: Poplin Standards Process Steps (continued)
Step 3 - Poplin Service Definition Implementation
  Existence of at least one implementation service definition
  Integrate feedback into service definition
  Build consensus and vote
    80% super-majority to accept
Step 4 - Poplin Service Definition Standard
  Review success of implementations and service definition
  Build consensus and vote on service definition becoming Poplin standard
    85% super-majority to accept
Appeals
  Must be submitted within two weeks of the decision
  Appealer presents their case, working group votes
Quorum Requirement: 2/3

## Slide 21: Poplin Standards Process Goals
Fair
Repeatable
100% consensus on process
Reviewable
Consistent with Poplin goals and principles
Results in service definitions that become standards
  Broad adoption
  Increasing maturity over time

## Slide 22: Member Responsibilities
Read the drafts & contribute
Don’t be shy (but do not come on too strong)
Talk with (not just to) people
Treat everyone with respect, even if you disagree
Look for common ground
Don’t settle for second-rate discussion or technology