## Slide 1: Agenda
Roll call
Status roundtable
Functional Area Review
Schedule review
ONC Trust Exchange Framework
Upcoming Votes
Open Discussion

## Slide 2: Roll Call
Member | Present?
Blu Strategies Consulting | 
CMS | 
CNSI | 
CSRA | 
HealthTech Solutions | 
KRM Associates | 
MITRE | 
ONC | 
Social Interest Solutions | 
Vermont | 
West Virginia | 
WEX Health | 

## Slide 3: Status Roundtable - MITRE
Last week:
  Scheduled ONC presentation on Trust Exchange Framework.
  Presented Poplin update to the MITA Governance Board.
  Reached out to MITA Governance Board Analytics Working Group about Poplin data services taxonomy.
  Finishing up resource definitions and API specifications for the security shared service.
  Followed up with CAQH, CA Technologies, CSRA on Poplin membership.
  Magellan has expressed interest in joining the Poplin Working Group.
This week:
  Reach consensus on Poplin demonstration use case story for MESC 2018.
  Complete service definition draft for security shared service.
  Reference implementation v0.2.
  Obtain commitments, definitive functional area selections, and schedules from pending members.
Blockers: None

## Slide 4: Status Roundtable – Vermont
Last week: Working on case management service definitions. Working on format that works for everyone.
This week: Continue that work
Blockers: None

## Slide 5: Status Roundtable – West Virginia
Last week: Contact OH, VA on use case. Working on updating use case, started working on components of the service definitions
This week: Continue with same
Blockers: None

## Slide 6: Status Roundtable – WEX Health
Last week:
This week:
Blockers:

## Slide 7: Status Roundtable – Blu Strategies
Last week: Received feedback on Data Services Taxonomy
This week: Setup a mini-call with the other teams working on data analytics to discuss the taxonomy
Blockers: None

## Slide 8: Status Roundtable - KRM Associates
Last week: Started mapping out the statutes and are mapping out the process.
This week: Continuing same.
Blockers: None

## Slide 9: Status Roundtable – HealthTech Solutions
Last week:
This week:
Blockers:

## Slide 10: Status Roundtable – Social Interest Solutions
Last week: Sent comments to Blu Strategies
This week: Mini-call with other analytics members, work breakdown of analytics architecture
Blockers: None

## Slide 11: Status Roundtable - CSRA
Last week:
This week:
Blockers:

## Slide 12: Status Roundtable - CNSI
Last week: Unable to participate at the moment
This week: Unable to participate at the moment
Blockers?: Competing activities
Notes: Last week: completed activity diagram for the four MITA modules, started looking into object specifications working with class diagrams. Need to address common way to produce object specifications
Next week: Continue to produce object specification for four modules
Blockers: Common way to specify objects

## Slide 13: Functional Areas Divide and Conquer Approach
Functional Area | Covered | Member
Provider Management: Screening | OPEN | 
Enrollment |  | CNSI
Claims | OPEN | 
Pharmacy |  | MITRE
Financial Management |  | WEX Health
Member Management: Eligibility |  | West Virginia
Enrollment | OPEN | 
Third Party Liability |  | KRM Associates
Case Management |  | Vermont
Data Warehouse / Business Intelligence / Analytics |  | Blu Strategies, Social Interest Solutions, HealthTech Solutions
Identity Management | OPEN | CSRA?
Managed Care Enrollment Broker | OPEN | 
Shared Services: Messaging, Registration/Discovery, Security |  | MITRE

## Slide 14: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
Blu Strategies, Social Interest, HealthTech | Data Service Taxonomy – Final Candidate | March 2, 2018
WEX Health | Financial Management: State Plan Remittance Service Definition | March 2, 2018
MITRE | Security Shared Service Definitions - Draft | March 2, 2018
MITRE | Poplin Reference Implementation v0.2 | March 9, 2018
West Virginia | Eligibility Service Definitions - Draft | March 16, 2018
Vermont | Case Management: Client/Member Management Service Definition Draft | March 30, 2018
Vermont | Case Management: Service Management Service Definition Draft | March 30, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition Draft | March 30, 2018
MITRE | Poplin Reference Implementation v0.3 | March 30, 2018
Blu Strategies, Social Interest, HealthTech | Data Warehouse / Business Intelligence / Analytics Service Definitions | Pending analytic taxonomy strategy approval
KRM Associates | Third Party Liability Service Definitions – Draft | TBD
CSRA | New Member | TBD
CNSI | Provider Enrollment Service Definitions - Draft | TBD

## Slide 15: ONC Trust Exchange Framework Presentation
Any comments or concerns?

## Slide 16: Upcoming Votes
Like to have discussion for each of these started on GitHub issue tracker
  https://github.com/MITA-Governance-Board/Poplin/issues
Review documents on Data Service Taxonomy and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/analytics
  Vote for Step 1 approval at March 2nd meeting for wider distribution (Step 2).
Review documents on Member Billing and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/financial_management
  Vote for Step 1 approval at March 2nd meeting for wider distribution (Step 2).

## Slide 17: Potential Service Definition Refinements
Vermont

## Slide 18: Open Discussion