## Slide 1: Agenda
Roll call
Status roundtable
Functional Area Review
Schedule review
Next Meeting
Upcoming Votes
Poplin and FHIR Foundation
Open Discussion

## Slide 2: Roll Call
Member | Present?
Blu Strategies Consulting | No
CMS | No
CSRA | Yes
HealthTech Solutions | Yes
KRM Associates | No
MITRE | Yes
ONC | No
Social Interest Solutions | No
Vermont | No
West Virginia | No
WEX Health | No
Wily Fox | Yes

## Slide 3: Status Roundtable - MITRE
Last week:
  Continued discussion with MTA on collaboration opportunities
  Met with Coherent, Wily Fox, and HMS about joining Poplin Working Group
  Continued MITRE security service definition reviews
This week:
  Presenting Poplin update to HIT Connect MTA meeting on April 4th
  HIT Connect breakfast roundtable April 6th @ 8am
  Wrap up MITRE reviews of security shared service definition
  First round approvals for MITRE project plan April through September
Blockers: None

## Slide 4: Status Roundtable – Vermont
Last week: Continued work on the API structure.
This week: Close to finalizing the Case API structure
Blockers: None

## Slide 5: Status Roundtable – West Virginia
Last week: We have run into some bandwidth issues due to urgent SOWs that we have received.
This week: We hope to remediate the issue and let you know soon.
Blockers: Urgent SOWs

## Slide 6: Status Roundtable – WEX Health
Last week:
This week:
Blockers:

## Slide 7: Status Roundtable – Blu Strategies
Last week:
This week:
Blockers:

## Slide 8: Status Roundtable - KRM Associates
Last week:
This week:
Blockers:

## Slide 9: Status Roundtable – HealthTech Solutions
Last week: Provided feedback on Data Service Taxonomy Document.
This week: Meeting with team to discuss feedback.
Blockers: None

## Slide 10: Status Roundtable – Social Interest Solutions
Last week: Reviewed new data service taxonomy document.
This week: Data service taxonomy approval, and work breakdown.
Blockers: None

## Slide 11: Status Roundtable - CSRA
Last week: Started work on identity management and reviewing provider CNSI document
This week: Continuing to investigate
Blockers: Competing priorities

## Slide 12: Functional Areas Divide and Conquer Approach
Functional Area | Covered | Member
Provider Management: Screening | OPEN | 
Enrollment |  | CNSI
Claims | OPEN * | Wily Fox, * CSRA to subarea
Pharmacy |  | MITRE
Financial Management |  | WEX Health
Member Management: Eligibility |  | West Virginia
Enrollment | OPEN | 
Third Party Liability |  | KRM Associates
Case Management |  | Vermont
Data Warehouse / Business Intelligence / Analytics |  | Blu Strategies, Social Interest Solutions, HealthTech Solutions
Identity Management |  | CSRA
Managed Care Enrollment Broker | OPEN | 
Shared Services: Messaging, Registration/Discovery, Security |  | MITRE

## Slide 13: Poplin Working Group Schedule
Poplin Member | Deliverable | Due Date
WEX Health | Financial Management: State Plan Remittance Service Definition | March 2, 2018
West Virginia | Eligibility Service Definitions - Draft | March 16, 2018
Blu Strategies, Social Interest, HealthTech | Data Service Taxonomy – Final Candidate | April 13, 2018
Vermont | Case Management: Client/Member Management Service Definition Draft | April 27, 2018
Vermont | Case Management: Service Management Service Definition Draft | April 27, 2018
Vermont | Case Management: Eligibility and Enrollment Service Definition Draft | April 27, 2018
Blu Strategies, Social Interest, HealthTech | Data Warehouse / Business Intelligence / Analytics Service Definitions | Pending analytic taxonomy strategy approval
KRM Associates | Third Party Liability Service Definitions – Draft | TBD
CSRA | Identity Management Service Definitions - Draft | TBD

## Slide 14: Next Meeting
HIT Connect next week Thursday and Friday
Propose canceling next week’s meeting with next meeting on April 13th.

## Slide 15: Upcoming Votes
Like to have discussion for each of these started on GitHub issue tracker
  https://github.com/MITA-Governance-Board/Poplin/issues
Review documents on Data Service Taxonomy and provide feedback
  https://github.com/MITA-Governance-Board/Poplin/tree/master/service_definitions/analytics
  Vote for Step 1 approval at April 13th meeting for wider distribution (Step 2).

## Slide 16: Poplin and FHIR Foundation
FHIR is making headway into administrative resources
  Leverage existing resources, profiles, and APIs as much as possible
  If not, provide a compelling reason not to use FHIR resources, profiles, APIs
  Help identify gaps in existing FHIR resources, profiles
  https://www.hl7.org/fhir/
  https://www.hl7.org/fhir/resourcelist.html

## Slide 17: Open Discussion