## Slide 1: Agenda
Membership Changes
Status roundtable
Service Definition Template
Schedules to share?
Functional Areas
MESC Update
HIMSS 2018 Update
GitHub Update
Project tracking
Next week

## Slide 2: Membership Changes
Welcome Molina to the Working Group!
California has had to put their participation on hold for now
  Reaching out to other states

## Slide 3: Status Roundtable - CNSI
Last week:
This week: Continue to work on tasks
Blockers? None
Iteration | Story No. | Story Title | Story | Estimate | % Completion
7/17/2017 |  |  |  |  | 
IT01 | RA-IT01-001 | Develop business process for Provide Module | Create the business process diagram for the Provider Module | 2 | 30%
IT01 | RA-IT01-002 | Identify list of service/API for Provider Module | Identify the list of services required for the Provider module | 2 | 10%
IT01 | RA-IT01-003 | Identify list of objects for Provider Module | Identify the list of objects required for the Provider Module | 2 | 10%
IT01 | RA-IT01-004 | Document Provider Module - Business Process | Document the business process developed and get it ready for presentation | 0.5 | 
IT01 | RA-IT01-005 | Document Provider Module - Objects | Document the objects identified and get it ready for presentation | 0.5 | 
IT01 | RA-IT01-006 | Document Provider Module - Services/APIs | Document the Services/APIs identified and get it ready for presentation | 1 | 

## Slide 4: Status Roundtable - MITRE
Last week: Submitted HIMSS 2018 presentation abstract, conducted research on project tracking tools, started research on open source components
  Platform as a Service
    Red Hat OpenShift (Docker, Kubernetes)
  Communication / Messaging
    Apache Kafka, RabbitMQ
  Registration / Discovery
    Consul, Hyperbahn, ZooKeeper
  Security – longer term…
    Heart Working Group, Argonauts, OAuth2, OpenID Connect, User Managed Access (UMA, Kantara), SAML
This week: Capture schedules into tracking tool, continue on shared services
Blockers?: None

## Slide 5: Status Roundtable - Vermont
Last week: Completed service specification examples, made sure model held together in Vermont, provided as-is documentation to PSM MITRE group
This week: Deliver schedule
Blockers?: Guidance on how best to proceed with CA’s departure

## Slide 6: Status Roundtable - Molina
Last week:
This week: Put together question list and determine next steps
Blockers?: None for now

## Slide 7: Service Definition Template
Business processes and object definitions
  Vermont to walk through examples

## Slide 8: Any Schedules to Share?
Vermont will provide a schedule this upcoming week

## Slide 9: Functional Areas
Provider Management (CNSI #1)
  Screening (MITRE PSM team, VT #2)
  Enrollment
Claims
Pharmacy
Financial Management
Member Management (VT #2, CNSI #2 [delay])
  Eligibility
  Enrollment
Third Party Liability
Case Management (VT #1)
  Interaction with E&E (VT #3)
Data Warehouse / Business Intelligence / Analytics
Managed Care Enrollment Broker (CNSI #3 [delay])
Integration Platform (MITRE RA team)
Resource Commitment:
CNSI: 2 FTE
VT: 1 FTE
MITRE: 1.5 FTE
Molina: ?

## Slide 10: MESC Update
Medicaid Reference Architecture Preconference Session
  August 14, 2017
  Incorporating service definition template work into presentation
  Needs review at CMS
  Will continue to integrate latest status until presentation time
  Encourage Working Group members to attend!

## Slide 11: HIMSS 2018 – March 5-9, 2018
Submitted abstract in July 17th
Anshuman Sharma and Dave Hill would speak
  Essential Conversation: 20 minute presentation, 40 minutes discussion
Will hear back from HIMSS on acceptance/rejection in mid-September

## Slide 12: GitHub Update
Added received user names to the repository
Please send dwhill@mitre.org all GitHub user names that will need repository access

## Slide 13: Project tracking
 | Export to CSV or Excel | Accessible to non-MITRE | Private | Software/Hosting are Free | Login Procedure | Assign Points? | Custom Fields | Comments
JIRA (open source project license) | Yes | Yes | No | Yes, free for open source projects | Simple signup through online form | Yes, if the field is added and configured | Yes | Highly customizable so setup will need to be done
JIRA (MITRE-hosted CoDev) | Yes | Yes | Yes, logins are controlled through Handshake | Yes | Complicated first-time signup through handshake, need to research further | Yes, if the field is added and configured | Yes | Need to do more research - some setup may be locked down by MITRE
GitHub Project | No | Yes | No | Yes | Simple signup through online form | No, but we can hack it using issue labels | No, but we can hack them using issue labels | Closely integrated with the existing GitHub wiki, but very lean on features.
Pivotal | Yes, but only csv files without formatting | Yes | Yes, logins are approved by the project admin | Yes, free for non-profit organizations (5-7 days after request) | Simple signup through online form | Yes | No | Slightly more complex than trello and really focused on software development (bugs, icebox, etc.)
Trello | Yes, but the export is a json file that requires a lot of post-processing | Yes | Yes, logins are approved by the project admin | Yes | Simple signup through online form | Yes, but only if everyone installs the correct powerup | No | Very simple kanban card interface with lots of hidden features that could be useful if maintained properly
Kanbanchi | Yes, but export of more than card title/description is only available for paid plans | Yes | Yes, logins are approved by the project admin | Yes, but some features are only available in the pro version ($10/user/month) | Simple signup through online form | Yes, if the field is added and configured | No | Very simple, but it is built on google apps and does not function properly on the MITRE network, so you need to disable VPN in order to work on it
Taiga | Yes, but only csv files without formatting | Yes | Yes, logins are approved by the project admin | No - up to four members are free and up to 25 members can access for $19/month (OR) we could host it ourselves, since it is open source | Simple signup through online form | Yes | No | Relatively simple interface, can be set up as a primarily kanban-based UI, but it is focused on software development and some titles cannot be modified
Mingle | No, but it has a built-in analytics tool to show issue progress that can be exported | Yes | Yes | No - 5 free users, then $20/user/month | Simple signup through online form | Yes | Yes | Relatively simple interface, can be set up as a primarily kanban-based UI, but it is focused on software development and some titles cannot be modified
Redmine | Yes | Yes, depending on how it is hosted | Yes, depending on how it is hosted | No - Software is free and open source, but would need hosting | Simple signup through online form, depending on how it is hosted | Yes, if the field is added and configured | Yes | Similar to JIRA, but much older looking
Bugzilla | Yes | Yes, depending on how it is hosted | Yes, depending on how it is hosted | No - Software is free and open source, but would need hosting | Simple signup through online form, depending on how it is hosted | Yes, if the field is added and configured | Yes | Similar to JIRA, but much older looking
MITRE SharePoint | Yes | No | Yes | Yes | Simple login using SUI | Yes, if the field is added and configured | Yes | Customizable fields and data entry screen, no workflow

## Slide 14: Next week
Complete schedules
Capture schedules for service definition work into project tracking tool
Work demonstrations, if ready